REVISED PROJECT BLUEPRINT

BloodLink

Hospital & Blood Bank Inventory Coordination System

SCOPE DECISION  BloodLink has no donors, donor accounts, donation history, or eligibility logic. It coordinates approved hospitals and blood banks through facility inventory, internal blood needs, external facility requests, notifications, and controlled staff access.

| System boundary | Technology | Team |
| --- | --- | --- |
| Hospitals and blood banks only | Blazor Server • ASP.NET Core • EF Core • SQL Server • ASP.NET Identity • Bootstrap | 12 assigned members |

This document is the single source of truth for product scope, data entities, workflows, permissions, contracts, file ownership, and team handoffs.

# 1. Purpose and Locked Scope

BloodLink is a web application for approved hospitals and blood banks to manage blood stock and coordinate emergency blood requests with one another. It is a pilot/prototype for participating facilities. It does not make medical decisions and does not replace laboratory testing, cross-matching, clinical approval, transport, or transfusion procedures.

## Included in the MVP

Facility registration and System Admin approval.

Facility Admin creation and management of staff accounts.

Role-based sign-in and facility-scoped access.

Blood inventory by exact blood type for each facility.

Internal blood needs submitted by Facility Staff.

Network availability search performed by a Facility Admin.

External facility-to-facility blood requests.

Accept, reject, cancel, reserve, transfer, fulfil, and status tracking rules.

In-app notifications, dashboards, low-stock alerts, audit history, and basic reports.

## Explicitly excluded

Donor registration, donor profiles, donations, donor eligibility, donor notifications, or donor matching.

Automatic clinical compatibility decisions; the MVP searches the exact requested blood type only.

Patient records, diagnoses, cross-matching results, transfusion management, payments, maps, ambulance dispatch, live chat, or AI.

Public viewing of detailed facility inventory and public creation of staff/admin privileges.

CHANGE CONTROL  No team member may reintroduce donor-related code or add an excluded feature without a written scope decision approved by the Project Manager.

# 2. Users, Roles, and Terminology

| Term | Fixed meaning |
| --- | --- |
| System Admin | Platform-level administrator who approves, rejects, suspends, or restores facilities and reviews platform activity. |
| Facility Admin | The administrator of one approved hospital or blood bank. Manages its staff, inventory, internal needs, searches, and external requests. |
| Facility Staff | A staff member belonging to one approved facility. Views own-facility inventory and submits/tracks internal blood needs. |
| Facility | One hospital or blood bank registered on BloodLink. |
| Internal Blood Need | A record created by staff when their own facility lacks a required blood type or quantity. It is not yet sent to another facility. |
| External Blood Request | A facility-to-facility request created by the requesting Facility Admin from an internal need. |
| Source Facility | The hospital or blood bank asked to supply blood. |
| Requesting Facility | The hospital or blood bank that needs blood. |
| Available Units | TotalUnits minus ReservedUnits. It is computed, not independently edited. |
| Reservation | Units temporarily protected after a source facility accepts a request so the same units cannot be promised twice. |

ROLE RULE  “Admin” is never used alone in code, UI labels, requirements, or tests. Always write SystemAdmin or FacilityAdmin so platform authority and facility authority cannot be confused.

# 3. End-to-End Workflows

## 3.1 Facility onboarding

A representative completes facility registration and creates the first Facility Admin account.

The Facility and first Facility Admin remain inactive for operational work while the facility status is Pending.

A System Admin reviews the submitted facility information and approves or rejects it.

Approval activates the facility and its first Facility Admin. Rejection stores a reason and does not grant operational access.

The Facility Admin creates staff accounts for that facility. Staff must change the temporary password on first sign-in.

Suspending a facility blocks its operational users and prevents new searches, needs, requests, and inventory changes.

## 3.2 Internal blood need

Facility Staff checks the facility inventory for the exact required blood type and quantity.

If stock is insufficient, the staff member creates a BloodNeed with blood type, units, urgency, needed-by time, and a non-patient-identifying note.

The BloodNeed starts as PendingReview and the facility’s active Facility Admins are notified.

A Facility Admin may fulfil it internally if stock becomes available, reject it with a reason, cancel it, or move it to Searching.

Only a Facility Admin can search other facilities and create an external request.

## 3.3 External request and response

The requesting Facility Admin searches approved, active facilities by exact blood type and minimum available units.

The search excludes the requesting facility and never exposes suspended or pending facilities.

The Facility Admin selects one source facility and creates a BloodRequest linked to the BloodNeed.

The request starts as Sent and notifies active Facility Admins at the source facility.

The source Facility Admin accepts or rejects. Acceptance is allowed only when sufficient AvailableUnits still exist.

Acceptance atomically increases ReservedUnits at the source facility and records an inventory reservation transaction.

Rejection records a reason. The linked BloodNeed remains Searching so the requester can choose another source.

## 3.4 Fulfilment and transfer

After the real-world handover is confirmed, an authorized source Facility Admin marks the accepted request Fulfilled.

One database transaction decreases source TotalUnits and ReservedUnits, increases requesting-facility TotalUnits, creates linked transfer-out and transfer-in transactions, and marks the linked BloodNeed FulfilledExternally.

If an accepted request is cancelled before fulfilment, its reservation is released and recorded. No stock transfer occurs.

Later use of the received blood is recorded separately as a Consumption inventory adjustment by the requesting Facility Admin.

ATOMICITY RULE  Reservation, cancellation release, and fulfilment transfer must each succeed completely or roll back completely. No controller or Razor component may update inventory balances directly.

# 4. Status Models and Allowed Transitions

## 4.1 FacilityStatus

| Current | Allowed next status | Who may act |
| --- | --- | --- |
| Pending | Approved, Rejected | SystemAdmin |
| Approved | Suspended | SystemAdmin |
| Rejected | Pending after corrected resubmission | FacilityAdmin submits; SystemAdmin reviews |
| Suspended | Approved | SystemAdmin |

## 4.2 BloodNeedStatus

| Current | Allowed next status | Rule |
| --- | --- | --- |
| PendingReview | Searching, FulfilledInternally, Rejected, Cancelled | FacilityAdmin decides; creator may cancel before admin action. |
| Searching | FulfilledExternally, FulfilledInternally, Cancelled | May create one active external request at a time. |
| FulfilledInternally | Final | Internal stock use is recorded separately. |
| FulfilledExternally | Final | Set automatically when linked request is fulfilled. |
| Rejected | Final | A reason is required. |
| Cancelled | Final | No new request may be created from it. |

## 4.3 BloodRequestStatus

| Current | Allowed next status | Inventory effect |
| --- | --- | --- |
| Sent | Accepted, Rejected, Cancelled | Accepted reserves source units; other outcomes do not alter stock. |
| Accepted | Fulfilled, Cancelled | Fulfilled transfers units; Cancelled releases reservation. |
| Rejected | Final | No inventory change; linked need remains Searching. |
| Fulfilled | Final | Source decreases; requester increases; linked need completes. |
| Cancelled | Final | Reservation is released if it existed. |

STATE RULE  Status values are changed only through service methods that validate the transition and actor. The UI never posts a free-form status value.

# 5. Canonical Data Model

The following entities and enums are canonical. Frontend DTOs, backend services, EF Core configurations, migrations, tests, and UI labels must use the same names and meanings.

## ApplicationUser

| Purpose | ASP.NET Identity user for SystemAdmin, FacilityAdmin, or FacilityStaff. |
| --- | --- |
| Required fields | Id; FirstName; LastName; Email; PhoneNumber; FacilityId nullable; IsActive; MustChangePassword; CreatedAtUtc; LastLoginAtUtc. |
| Ownership / rules | Security Developer owns identity behavior. DB1 configures mapping. FacilityId is null only for SystemAdmin. |

## Facility

| Purpose | Registered hospital or blood bank. |
| --- | --- |
| Required fields | Id; Name; FacilityType; RegistrationNumber; Region; City; Address; ContactEmail; ContactPhone; Status; RejectionReason; CreatedByUserId; ApprovedByUserId; CreatedAtUtc; ApprovedAtUtc. |
| Ownership / rules | Name + registration number must be unique as agreed. Operational actions require Approved status. |

## BloodInventory

| Purpose | Current stock for one facility and one exact blood type. |
| --- | --- |
| Required fields | Id; FacilityId; BloodType; TotalUnits; ReservedUnits; LowStockThreshold; UpdatedAtUtc; RowVersion. |
| Ownership / rules | Unique FacilityId + BloodType. AvailableUnits = TotalUnits - ReservedUnits and is not separately stored. |

## InventoryTransaction

| Purpose | Immutable audit of every inventory/reservation change. |
| --- | --- |
| Required fields | Id; BloodInventoryId; TransactionType; TotalUnitsChange; ReservedUnitsChange; TotalAfter; ReservedAfter; Reason; ReferenceType; ReferenceId; PerformedByUserId; CreatedAtUtc. |
| Ownership / rules | Never hard-delete. Request fulfilment produces linked source and destination transactions. |

## BloodNeed

| Purpose | Internal staff need inside one requesting facility. |
| --- | --- |
| Required fields | Id; FacilityId; RequestedByUserId; BloodType; UnitsNeeded; Urgency; NeededByUtc; Note; Status; DecisionReason; CreatedAtUtc; UpdatedAtUtc; RowVersion. |
| Ownership / rules | No patient-identifying fields. One active BloodRequest at a time. |

## BloodRequest

| Purpose | External request from one facility to another, linked to a BloodNeed. |
| --- | --- |
| Required fields | Id; BloodNeedId; RequestingFacilityId; SourceFacilityId; BloodType; UnitsRequested; UnitsAccepted; Status; RequestNote; ResponseNote; RequestedByAdminId; RespondedByAdminId; FulfilledByAdminId; CreatedAtUtc; RespondedAtUtc; FulfilledAtUtc; RowVersion. |
| Ownership / rules | Requesting and source facilities must differ. BloodType matches the linked need. UnitsAccepted cannot exceed requested units. |

## BloodRequestStatusHistory

| Purpose | Immutable request timeline. |
| --- | --- |
| Required fields | Id; BloodRequestId; FromStatus nullable; ToStatus; Note; ChangedByUserId; ChangedAtUtc. |
| Ownership / rules | Created for every transition, including the initial Sent state. |

## Notification

| Purpose | In-app message for one user. |
| --- | --- |
| Required fields | Id; RecipientUserId; NotificationType; Title; Message; RelatedEntityType; RelatedEntityId; IsRead; CreatedAtUtc; ReadAtUtc. |
| Ownership / rules | Notification is not the source of truth; linked records determine actual status. |

## AuditLog

| Purpose | Security and high-impact business audit record. |
| --- | --- |
| Required fields | Id; ActorUserId nullable; Action; EntityType; EntityId; FacilityId nullable; Summary; IpAddress optional; CreatedAtUtc. |
| Ownership / rules | Store safe summaries, not passwords, tokens, full secrets, or patient information. |

## 5.10 Canonical enums

| Enum | Allowed values |
| --- | --- |
| UserRole | SystemAdmin, FacilityAdmin, FacilityStaff |
| FacilityType | Hospital, BloodBank |
| FacilityStatus | Pending, Approved, Rejected, Suspended |
| BloodType | APositive, ANegative, BPositive, BNegative, ABPositive, ABNegative, OPositive, ONegative |
| UrgencyLevel | Routine, Urgent, Emergency |
| BloodNeedStatus | PendingReview, Searching, FulfilledInternally, FulfilledExternally, Rejected, Cancelled |
| BloodRequestStatus | Sent, Accepted, Rejected, Fulfilled, Cancelled |
| InventoryTransactionType | StockIn, Consumption, ManualAdjustment, Reserve, Release, TransferOut, TransferIn |
| NotificationType | FacilityDecision, NewNeed, NewExternalRequest, RequestResponse, RequestFulfilled, LowStock, AccountCreated, Security |

## 5.11 Relationships

| Parent | Relationship | Child / rule |
| --- | --- | --- |
| Facility | 1 to many | ApplicationUser, BloodInventory, BloodNeed, sent BloodRequest, received BloodRequest |
| BloodInventory | 1 to many | InventoryTransaction |
| BloodNeed | 1 to many | BloodRequest; only one may be active at a time |
| BloodRequest | 1 to many | BloodRequestStatusHistory |
| ApplicationUser | 1 to many | Created needs, administered requests, notifications, and audit actions |

DELETE RULE  Facilities, users, needs, requests, inventory transactions, status histories, and audit logs are never hard-deleted through the application. Use status or IsActive fields to preserve history.

# 6. Business and Validation Rules

All timestamps are stored in UTC. The UI may display Africa/Accra time.

Blood type is always selected from the canonical enum; no free-text blood type is stored.

Units are positive whole numbers. Zero or negative request quantities are rejected.

TotalUnits and ReservedUnits cannot be negative. ReservedUnits cannot exceed TotalUnits.

Facility Staff can create needs only for their own approved facility.

A Facility Admin acts only for their own approved facility, except that a request is visible to both its requesting and source facilities.

Network search is exact-type search only and uses AvailableUnits, not TotalUnits.

The requesting facility is excluded from its own network search results.

Only one non-final BloodRequest may exist for a BloodNeed at a time.

Accepting a request requires sufficient current AvailableUnits and creates a reservation in the same database transaction.

A request may not be fulfilled twice. RowVersion and a database transaction prevent duplicate or stale actions.

A rejection, cancellation, manual adjustment, staff deactivation, facility rejection, and facility suspension require a reason.

Staff accounts are created only by their Facility Admin; public registration cannot assign FacilityAdmin, FacilityStaff, or SystemAdmin roles arbitrarily.

No patient name, patient identifier, diagnosis, clinical history, or cross-match result is stored in the MVP.

Every stock change, request transition, facility decision, staff-management action, and privileged security action is auditable.

# 7. Authorization Matrix

| Capability | SystemAdmin | FacilityAdmin | FacilityStaff |
| --- | --- | --- | --- |
| Register a new facility | No | Public onboarding creates pending facility + first admin | No |
| Approve/reject/suspend facility | Yes | No | No |
| Manage own facility profile | View/support | Yes | View |
| Create/deactivate own staff | No by default | Yes | No |
| View own facility inventory | Platform oversight only | Yes | Yes |
| Adjust own facility inventory | No by default | Yes | No |
| Create internal blood need | No | No; reviews submitted needs | Yes |
| View all own-facility needs | Oversight only | Yes | Own submissions only |
| Search network availability | No by default | Yes | No |
| Create external request | No | Yes | No |
| Accept/reject/fulfil received request | No | Yes for own facility | No |
| View notifications | Own | Own | Own |
| View platform audit/reporting | Yes | Own-facility summary | No |

SECURITY RULE  Page protection and hidden buttons are only the first layer. Every service method must verify the signed-in user’s role, active status, FacilityId, facility status, and relationship to the target record.

# 8. Application Service Contracts

| Interface | Required operations |
| --- | --- |
| IFacilityService | RegisterFacilityAsync; GetFacilityAsync; UpdateOwnFacilityAsync; ListPendingAsync; ApproveAsync; RejectAsync; SuspendAsync; RestoreAsync |
| IStaffService | ListOwnFacilityStaffAsync; CreateStaffAsync; DeactivateStaffAsync; ReactivateStaffAsync; ResetTemporaryPasswordAsync |
| IInventoryService | GetOwnInventoryAsync; AdjustInventoryAsync; GetTransactionHistoryAsync; SearchAvailabilityAsync; ReserveForRequestAsync; ReleaseReservationAsync; FulfilTransferAsync |
| IBloodNeedService | CreateAsync; GetMineAsync; ListOwnFacilityAsync; StartSearchAsync; FulfilInternallyAsync; RejectAsync; CancelAsync |
| IBloodRequestService | CreateFromNeedAsync; ListSentAsync; ListReceivedAsync; GetAsync; AcceptAsync; RejectAsync; CancelAsync; FulfilAsync |
| INotificationService | ListMineAsync; GetUnreadCountAsync; MarkReadAsync; MarkAllReadAsync |
| IDashboardService | GetSystemAdminDashboardAsync; GetFacilityAdminDashboardAsync; GetFacilityStaffDashboardAsync |
| ICurrentUserService | UserId; IsAuthenticated; Roles; FacilityId; IsActive; helper checks for role and facility scope |

## 8.1 Canonical DTO groups

| Module | DTOs |
| --- | --- |
| Facilities | RegisterFacilityRequest, FacilityDto, FacilityDecisionRequest, UpdateFacilityRequest |
| Staff | CreateStaffRequest, StaffDto, ChangeStaffStatusRequest |
| Inventory | InventoryItemDto, InventoryAdjustmentRequest, InventoryTransactionDto, AvailabilitySearchRequest, AvailabilityResultDto |
| Needs | CreateBloodNeedRequest, BloodNeedDto, NeedDecisionRequest |
| Requests | CreateBloodRequestRequest, BloodRequestDto, RequestResponseRequest, FulfilRequestRequest, RequestTimelineItemDto |
| Notifications | NotificationDto, UnreadNotificationCountDto |
| Dashboards | SystemDashboardDto, FacilityAdminDashboardDto, StaffDashboardDto |

CONTRACT OWNERSHIP  Backend module owners define DTOs and service interfaces with the Project Manager before implementation. Frontend developers consume those contracts. EF entities never cross into Razor components.

# 9. Required Pages and Routes

| Area | Required pages / routes | Allowed roles |
| --- | --- | --- |
| Public/account | /, /facility/register, /account/login, /account/forgot-password, /account/access-denied | Anonymous where appropriate |
| System administration | /system/facilities, /system/facilities/{id}, /system/audit, /system/dashboard | SystemAdmin |
| Facility administration | /facility/profile, /facility/staff, /facility/staff/create | FacilityAdmin |
| Inventory | /inventory, /inventory/adjust, /inventory/history, /inventory/search | Admin for changes/search; Staff view only |
| Internal needs | /needs/new, /needs/mine, /needs, /needs/{id} | Staff create/mine; Admin facility-wide |
| External requests | /requests/sent, /requests/received, /requests/{id} | FacilityAdmin |
| Notifications | /notifications | Any authenticated active user |
| Dashboard | /dashboard | Role-aware content for each authenticated role |

## Required UI states

Loading, empty, success, validation error, service error, unauthorized, facility pending, facility rejected, facility suspended, low stock, and concurrency conflict.

Mobile layout at 360px and desktop layout with no horizontal page scrolling.

Status badges must use the canonical enum labels and never invent a frontend-only status.

Confirmation is required for destructive/high-impact actions: reject, cancel, suspend, deactivate, stock decrease, accept, and fulfil.

# 10. Solution Structure and File Ownership

| Project / folder | Contents | Primary owner |
| --- | --- | --- |
| BloodLink.Domain/Entities | Facility, BloodInventory, InventoryTransaction, BloodNeed, BloodRequest, status history, Notification, AuditLog | Backend module owners; PM contract review |
| BloodLink.Domain/Enums | Canonical enums only | PM + Backend owners |
| BloodLink.Application/Facilities | Facility DTOs, validation, IFacilityService | Backend 1 |
| BloodLink.Application/Staff | Staff DTOs, validation, IStaffService | Backend 1 + Security review |
| BloodLink.Application/Inventory | Inventory/search DTOs, validation, IInventoryService | Backend 2 |
| BloodLink.Application/Needs | Need DTOs, validation, IBloodNeedService | Backend 3 |
| BloodLink.Application/Requests | Request/timeline DTOs, validation, IBloodRequestService | Backend 3 |
| BloodLink.Application/Notifications | Notification contracts | Backend 3 |
| BloodLink.Infrastructure/Data | DbContext, EF configurations, migrations, seed | Database 1 |
| BloodLink.Infrastructure/Services | Service implementations organized by module | Backend 1–3 by module |
| BloodLink.Infrastructure/Identity | ApplicationUser, Identity setup, policies, current-user implementation | Security |
| BloodLink.Web/Components/Pages | Blazor pages grouped by feature | Frontend 1–3 by module |
| BloodLink.Web/Components/Shared | Approved shared UI components | UI/UX + frontend review |
| BloodLink.Tests | Unit, integration, UI, security, acceptance, smoke | Feature owners + QA |
| docs | Architecture, contracts, ERD, decisions, security, QA, deployment | PM curates; named owners contribute |

## No-conflict repository rules

Only Database 1 commits EF Core migration files. Entity owners request a migration through a reviewed PR.

Only Security owns ApplicationUser, Identity configuration, authorization policies, and current-user implementation.

Each backend developer owns only their assigned Application and Infrastructure service folders.

Each frontend developer owns only their assigned page/component folders. Shared components require UI/UX and another frontend review.

Enums, shared DTO naming, routes, status maps, and cross-module interfaces require Project Manager approval before merge.

No UI code accesses DbContext. No database code defines business transitions. No backend returns EF entities to the UI.

Every PR identifies the next team/owner that consumes its contract and includes tests/evidence.

# 11. Individual Team Handoffs

Every assignment below uses the canonical entities, statuses, routes, interfaces, and ownership rules defined earlier. A role may review shared work but may not silently take over another owner’s files.

## 11.1 Emmanuel Eyram Korku Agbetor

| Student ID | Assigned role |
| --- | --- |
| 22206812 | Project Manager / Team Lead |

MISSION  Own the single source of truth, prevent scope drift and contract conflicts, and integrate one working facility-to-facility system.

### Ownership

Scope, requirements, workflows, status maps, role permissions, route names, shared naming, milestones, and final acceptance.

Repository structure, issues, PR review flow, integration order, and decision log.

Final demo scenario and traceability from every requirement to code and tests.

### Required handoff outputs

BloodLink.sln, root README.md, .gitignore, Directory.Build.props.

docs/architecture.md, contracts.md, decisions.md, demo-script.md, and PR template.

Issue board with one accountable owner and reviewer for every deliverable.

### Done means

No donor code or terminology remains.

All shared contracts are merged before parallel implementation depends on them.

Fresh clone restores, migrates, seeds, builds, tests, and runs from documentation.

Final workflow succeeds using real role restrictions, not an all-powerful test account.

BOUNDARY  Does not implement every feature or permit undocumented changes to entities, statuses, routes, or roles.

## 11.2 Eyram Mami Araba Kumah

| Student ID | Assigned role |
| --- | --- |
| 22047897 | UI/UX Designer |

MISSION  Design a consistent, responsive experience for System Admin, Facility Admin, and Facility Staff without inventing frontend-only workflows.

### Ownership

Role-based user journeys, navigation, wireframes, screen specifications, design tokens, component inventory, and accessibility notes.

All required UI states and responsive behavior for the canonical routes.

### Required handoff outputs

docs/design/user-flows.*, screen-spec.md, component-inventory.md, and responsive/accessibility notes.

Approved designs for onboarding, dashboards, facility/staff management, inventory/search, needs, requests, notifications, and system facility review.

### Done means

Every status and action matches the canonical workflow.

Facility scope and role limitations are visible and understandable.

Designs cover 360px mobile and desktop without horizontal page scrolling.

Frontend developers can implement without guessing missing states.

BOUNDARY  Does not change entities, permissions, business transitions, or database structure.

## 11.3 Selorm Sem

| Student ID | Assigned role |
| --- | --- |
| 22243032 | Frontend Developer 1 — Facility Onboarding & Staff Management |

MISSION  Implement facility registration, approval-facing screens, facility profile, and staff management using Backend 1 contracts.

### Ownership

/facility/register, /facility/profile, /facility/staff, /facility/staff/create.

/system/facilities and /system/facilities/{id} UI in coordination with the System Admin design.

Facility pending/rejected/suspended screens and staff activation states.

### Required handoff outputs

BloodLink.Web/Components/Pages/Facilities/** and Staff/**.

BloodLink.Web/Components/Facilities/** and Staff/**.

BloodLink.Tests/UI/Facilities/** and Staff/**.

### Done means

Public registration cannot choose privileged roles.

Pending facilities cannot access operational pages.

Facility Admin sees and manages only own-facility staff.

All create/edit/decision forms display server validation and authorization errors safely.

BOUNDARY  Does not implement Identity internals, ApplicationUser mapping, service business rules, or migrations.

## 11.4 Fauziya Adjeley Adjei

| Student ID | Assigned role |
| --- | --- |
| 22153370 | Frontend Developer 2 — Inventory & Availability Search |

MISSION  Implement accurate inventory, adjustment, history, low-stock, and network search experiences using Backend 2 contracts.

### Ownership

/inventory, /inventory/adjust, /inventory/history, /inventory/search.

Blood-type inventory cards/table, adjustment form, transaction history, low-stock display, and availability results.

### Required handoff outputs

BloodLink.Web/Components/Pages/Inventory/**.

BloodLink.Web/Components/Inventory/**.

BloodLink.Tests/UI/Inventory/**.

### Done means

All eight blood types display, including zero stock.

Staff has view-only access; Facility Admin can adjust/search.

Available units are shown from the service and never recomputed from editable client fields.

Concurrency and insufficient-stock errors preserve user context and show safe messages.

BOUNDARY  Does not access DbContext, edit balances directly, reserve units, or define transaction rules in Razor.

## 11.5 Eastwood Tweneboah Osei

| Student ID | Assigned role |
| --- | --- |
| 22040957 | Frontend Developer 3 — Needs, Requests, Dashboard & Notifications |

MISSION  Implement the internal-need and external-request workflow plus dashboards and notifications exactly as defined by the state machines.

### Ownership

/needs/new, /needs/mine, /needs, /needs/{id}.

/requests/sent, /requests/received, /requests/{id}.

/dashboard, /notifications, status timelines, and role-aware action controls.

### Required handoff outputs

BloodLink.Web/Components/Pages/Needs/**, Requests/**, Dashboard/**, Notifications/**.

Matching reusable components and UI tests.

### Done means

Facility Staff can submit/track own needs but cannot search or send external requests.

Facility Admin sees valid actions for own-facility records only.

Statuses and timeline come from backend DTOs.

Notification links and dashboard totals match service data.

BOUNDARY  Does not post free-form status values, change the state machines, query DbContext, or implement inventory transfer logic.

## 11.6 Poku Nancy

| Student ID | Assigned role |
| --- | --- |
| 22062728 | Backend Developer 1 — Facility & Staff Management |

MISSION  Implement facility registration/lifecycle and facility-scoped staff management without duplicating Identity or authorization ownership.

### Ownership

Facility entity behavior, facility DTOs/validation, IFacilityService, FacilityService.

Staff management use cases, IStaffService, and StaffService, calling Security-owned Identity abstractions.

### Required handoff outputs

BloodLink.Domain/Entities/Facility.cs.

BloodLink.Application/Facilities/** and Staff/**.

BloodLink.Infrastructure/Services/Facilities/** and Staff/**.

BloodLink.Tests/Unit/Facilities/** and Staff/**.

### Done means

Facility registration creates Pending status and first-admin linkage safely.

Only SystemAdmin decides facility status.

Facility Admin creates/deactivates users only inside own facility.

Suspended/pending facilities cannot perform operational use cases.

BOUNDARY  Does not own ApplicationUser, Identity configuration, policies, password hashing, Razor pages, or migration files.

## 11.7 Jephthah Peprah

| Student ID | Assigned role |
| --- | --- |
| 22036173 | Backend Developer 2 — Inventory & Availability Search |

MISSION  Implement stock integrity, reservation support, transactions, low-stock queries, and exact-type availability search.

### Ownership

BloodInventory and InventoryTransaction behavior.

IInventoryService and InventoryService.

Atomic adjust, reserve, release, transfer, history, low-stock, and search operations.

### Required handoff outputs

BloodLink.Domain/Entities/BloodInventory.cs and InventoryTransaction.cs.

BloodLink.Application/Inventory/**.

BloodLink.Infrastructure/Services/Inventory/**.

BloodLink.Tests/Unit/Inventory/**.

### Done means

TotalUnits ≥ ReservedUnits ≥ 0 under normal and concurrent actions.

Facility + blood type is unique; all changes create immutable transactions.

Search uses exact type and AvailableUnits and excludes requester.

Transfer changes both facilities and both transaction records atomically.

BOUNDARY  Does not create migrations, build inventory pages, or independently change request statuses.

## 11.8 Jedidiah Nii Saban Delali Annan

| Student ID | Assigned role |
| --- | --- |
| 22037871 | Backend Developer 3 — Needs, Requests, Dashboard & Notifications |

MISSION  Implement the internal BloodNeed and external BloodRequest state machines and coordinate inventory operations through Backend 2’s interface.

### Ownership

BloodNeed, BloodRequest, BloodRequestStatusHistory, and Notification behavior.

IBloodNeedService, IBloodRequestService, INotificationService, IDashboardService and implementations.

### Required handoff outputs

BloodLink.Domain/Entities/BloodNeed.cs, BloodRequest.cs, BloodRequestStatusHistory.cs, Notification.cs.

BloodLink.Application/Needs/**, Requests/**, Notifications/**, Dashboard/**.

Corresponding Infrastructure services and unit tests.

### Done means

Only valid transitions and authorized facility actions succeed.

One need has at most one active external request.

Accept/release/fulfil call InventoryService and share a transaction boundary.

Every transition creates history and the correct notifications.

BOUNDARY  Does not duplicate inventory balance code, create migrations, build Razor pages, or let DTO callers assign status directly.

## 11.9 Salimah Salifu

| Student ID | Assigned role |
| --- | --- |
| 22242022 | Database Developer 1 — Schema, EF Core & Migrations |

MISSION  Maintain the one canonical EF Core model, migration chain, seed process, ERD, and data dictionary.

### Ownership

BloodLinkDbContext, entity configurations, relationships, constraints, delete behavior, migrations, and seeds.

Canonical ERD and database setup documentation.

### Required handoff outputs

BloodLink.Infrastructure/Data/BloodLinkDbContext.cs.

BloodLink.Infrastructure/Data/Configurations/**, Migrations/**, Seed/**.

docs/database/erd.*, data-dictionary.md, setup.md.

### Done means

Fresh database is created by one ordered migration chain.

Unique constraints, row versions, lengths, FKs, status storage, and delete restrictions match this document.

Seed creates roles, blood-type inventory rows, and safe demo facilities/users idempotently.

No donor tables, columns, seed data, or relationships exist.

BOUNDARY  Only this role commits migrations; does not change business transitions or authorization policy independently.

## 11.10 Musharafa Moro

| Student ID | Assigned role |
| --- | --- |
| 22059797 | Database Developer 2 — Integrity, Queries & Performance |

MISSION  Verify transactional integrity, concurrency, query efficiency, indexes, and reproducible database tests.

### Ownership

Index and query review, concurrency support, database integration tests, and backup/reset guidance.

Performance review of dashboards, lists, status histories, inventory search, and notifications.

### Required handoff outputs

BloodLink.Tests/Integration/Database/**.

docs/database/indexes.md, query-review.md, backup-restore.md.

Approved query helpers/specifications only where they add value.

### Done means

Indexes support facility+blood type, facility status, need status/time, request source/status/time, notifications recipient/read, and transaction history.

Concurrency conflicts cannot silently overwrite stock or request state.

Acceptance, cancellation, and fulfilment rollback completely on failure.

Important lists are paginated/bounded and avoid N+1 queries.

BOUNDARY  Does not create a second migration chain, optimize without query evidence, or redefine feature semantics.

## 11.11 Isaac Morrison Quaye

| Student ID | Assigned role |
| --- | --- |
| 22079872 | Authentication & Security Developer |

MISSION  Own ASP.NET Identity, secure facility/user activation, role policies, current-user scoping, and security tests.

### Ownership

ApplicationUser, Identity configuration, sign-in/out, password/lockout/cookie rules, role seed definitions, authorization policies, and ICurrentUserService implementation.

Security audit events, secret handling guidance, and authorization matrix verification.

### Required handoff outputs

BloodLink.Infrastructure/Identity/**.

BloodLink.Application/Security/**.

BloodLink.Web/Components/Account/** and Authorization/**.

BloodLink.Tests/Security/** and docs/security/authorization-matrix.md, security-checklist.md.

### Done means

Public registration cannot self-assign a privileged role.

Pending/rejected/suspended facilities and inactive users are blocked.

ID tampering cannot cross facility boundaries.

Passwords use Identity only; secrets are absent from source; sensitive changes are audited.

BOUNDARY  Does not implement facility business lifecycle, inventory, request services, general UI pages, or migration files.

## 11.12 Jennifer Banibensu

| Student ID | Assigned role |
| --- | --- |
| 22013023 | DevOps + QA/Test Engineer |

MISSION  Make every merge reproducible and prove the revised facility-only scope works securely on a clean environment.

### Ownership

CI, configuration templates, test plan, traceability matrix, regression/smoke suite, deployment guide, release evidence, defect tracking, and operational baseline.

### Required handoff outputs

.github/workflows/ci.yml or equivalent.

appsettings.Example.json.

BloodLink.Tests/Acceptance/** and Smoke/**.

docs/qa/test-plan.md, traceability-matrix.md, release-checklist.md.

docs/operations/deployment.md, runbook.md, release-notes.md.

### Done means

CI restores, builds, tests, and fails correctly.

Acceptance tests cover onboarding, staff, inventory, needs, search, request response, reservation, cancellation, fulfilment, notifications, dashboards, and authorization.

Deployment succeeds from a clean target with no committed secrets.

No release-blocking defect or unexplained donor artifact remains.

BOUNDARY  Does not become the only test author or silently repair feature code without returning the defect to its owner.

# 12. Integration and Delivery Order

Project Manager merges scope, enums, status transitions, routes, folder ownership, and service interface names.

Database 1 prepares the DbContext/configuration skeleton; Security prepares ApplicationUser and role/policy skeleton; UI/UX completes flows and screen specs.

Backend 1 delivers Facility and Staff contracts. Frontend 1 may build against mocks while Security and DB1 complete persistence/auth integration.

Backend 2 delivers inventory/search contracts and tests. Frontend 2 builds against those contracts.

Backend 3 delivers BloodNeed first, then BloodRequest, then notifications/dashboard. Frontend 3 follows the same order.

Backend 2 and Backend 3 jointly integrate accept, release, cancel, and fulfil transaction boundaries with Database 2 concurrency tests.

Security reviews every service and route against the authorization matrix. QA runs vertical-slice acceptance tests after each integration.

Project Manager performs final scope, naming, workflow, and demo review; QA signs the release checklist.

## Feature pairing matrix

| Feature | Frontend | Backend | Database / security | QA |
| --- | --- | --- | --- | --- |
| Facility onboarding & staff | Frontend 1 | Backend 1 | DB1 + Security | QA |
| Inventory & availability | Frontend 2 | Backend 2 | DB1/DB2 + Security | QA |
| Internal blood needs | Frontend 3 | Backend 3 | DB1 + Security | QA |
| External requests & transfer | Frontend 3 | Backend 3 + Backend 2 | DB1/DB2 + Security | QA |
| Dashboards & notifications | Frontend 3 | Backend 3 | DB2 + Security | QA |
| System administration | Frontend 1 | Backend 1 | DB1 + Security | QA |

# 13. Pull Request Handoff and Acceptance

## Required PR handoff fields

Issue and requirement addressed.

Canonical entity, DTO, interface, route, or status affected.

Exact files changed and confirmation that ownership boundaries were respected.

Database, migration, security, configuration, and cross-team impact.

Automated tests, manual test steps, screenshots for UI, and build result.

Next consuming owner and the exact dependency being handed off.

Known limitations and unresolved risks.

## Release acceptance checklist

☐ A facility can register; only SystemAdmin can approve it; pending/rejected/suspended facilities cannot operate.

☐ An approved FacilityAdmin can create/deactivate own-facility staff and cannot touch another facility’s users.

☐ FacilityStaff can view own inventory and submit/track internal needs but cannot search or create external requests.

☐ FacilityAdmin can adjust own inventory, search exact-type availability, and create one active external request from a need.

☐ Source FacilityAdmin can accept only with sufficient available units; acceptance reserves stock atomically.

☐ Cancellation releases reservations; fulfilment atomically transfers stock and completes the linked need.

☐ Inventory never becomes negative, reserved never exceeds total, and all changes have immutable transaction records.

☐ Request histories, notifications, dashboards, low-stock alerts, and audit logs are correct and facility-scoped.

☐ All protected pages and service operations reject anonymous, wrong-role, inactive, and cross-facility access.

☐ A fresh environment can restore, migrate, seed, run, and test from documented commands.

☐ No donor entity, donor page, donor service, donor table, donor role, donor test, or donor wording remains.

FINAL AUTHORITY  If code, wireframes, database design, tests, or a verbal instruction conflicts with this blueprint, the team pauses that work and the Project Manager records a single approved decision before implementation continues.